Software Test Plan (STP) – Simple Shell (Command Line Interpreter)

Project: Simple Shell (Command Line Interpreter) – Problem Statement No. 18

Version: 1.0

Authors: Sushanth Bhat (Test Engineer), Tarsh Choudhary (QA Lead)

Date: 04-10-2026

Status: Draft / Submission Version

Course: UE24CS341A – Software Engineering Lab-1, PES University

# 1. Introduction

Purpose: This document defines the test plan for the Simple Shell v1.0. It outlines the objectives, scope, strategy, resources, schedule and responsibilities for testing, and it traces every test case back to the requirements in the Simple Shell SRS v1.0.

Scope: Testing covers the interactive Linux/Unix shell: prompt and input handling, command parsing, execution of external commands (fork/exec with PATH lookup), built-in commands (cd, pwd, help, exit), session history, I/O redirection (< and >), two-command pipelines, signal handling, error handling, and the non-functional and security requirements in the SRS. The Linux kernel, C library and terminal emulator internals are excluded.

References: Simple Shell SRS v1.0 (04-09-2026); SE Lab Test Plan template (ATM sample); POSIX.1 (IEEE Std 1003.1) process, file-descriptor and signal interfaces; IEEE 829 test documentation outline.

Definitions: STP (Software Test Plan), SRS (Software Requirements Specification), RTM (Requirements Traceability Matrix), TC (Test Case), FR/NFR/SR (Functional / Non-Functional / Security Requirement), PID (Process Identifier), fd (file descriptor), ASan (AddressSanitizer), POSIX (Portable Operating System Interface).

# 2. Test Items

- UI Module (prompt display)

- Input Module (reading and length validation of command lines)

- Parser (tokenising commands and arguments, rejecting malformed input)

- Execution Module (PATH lookup, fork/exec of external commands)

- Process Module (waiting for foreground processes)

- Built-in Module (cd, pwd, help, exit)

- History Module (session command history)

- I/O Module (input and output redirection)

- Pipe Module (two-command pipelines)

- Signal Module (Ctrl+C and termination signals)

- Error Module and Main Loop (error reporting, session continuity)

- Build system (Makefile / compilation on the target Linux environment)

# 3. Features to be Tested

Features mapped to SRS requirement IDs:

- SSH-F-001 to SSH-F-004: Prompt display, reading input, ignoring empty input, argument parsing

- SSH-F-005 to SSH-F-008: External command execution, PATH lookup, waiting for foreground process, invalid command handling

- SSH-F-009 to SSH-F-012: Built-ins cd, pwd, help and exit

- SSH-F-013: Command history

- SSH-F-014 to SSH-F-016: Output redirection, input redirection, pipelines

- SSH-F-017 and SSH-F-018: Signal handling and session continuity

- SSH-NF-001: Prompt returns within 1 s for lightweight commands (90% of runs)

- SSH-NF-002: 100 consecutive valid/invalid commands without a crash

- SSH-NF-003 to SSH-NF-005: Error-message clarity, maintainability, portability on Linux

- SSH-SR-001 to SSH-SR-005: Input length validation, bounds-safe parsing, malformed command rejection, safe redirection failures, resource cleanup

# 4. Features Not to be Tested

- Behaviour of the Linux kernel, the C library and the external programs the shell launches (ls, grep, sort, etc.); they are assumed correct

- Terminal emulator rendering and keyboard driver behaviour

- Advanced bash/zsh features that the SRS places out of scope: scripting, job control, background execution (&), command substitution, wildcards, quoting rules beyond what the SRS specifies

- Network or remote command execution (not part of the core SRS)

# 5. Test Approach / Strategy

Levels:

- Unit tests (module-level): parser, input length checks, history, built-in functions, tested with a small C assert-based harness (or Unity/Check)

- Integration tests (module ↔ OS): fork/exec/wait flow, dup2-based redirection, pipe() pipelines, signal delivery to child processes

- System tests (end-to-end shell sessions): interactive and scripted sessions driven through stdin, compared against expected output

- Acceptance tests: demo run of every High-priority requirement for the instructor / project guide

Types:

- Functional testing (all SSH-F requirements)

- Regression testing (full automated suite re-run after every fix)

- Performance testing (prompt-return time for lightweight commands)

- Reliability / stress testing (100-command mixed session; repeated runs)

- Usability testing (clarity of prompts and error messages)

- Security and robustness testing (see 5.1)

- Portability testing (clean build and run on the target Linux environment)

Entry Criteria: Stable build that compiles without errors, SRS v1.0 baselined, test environment ready, test data files prepared.

Exit Criteria: 100% of planned test cases executed, all High-priority FR test cases pass, 0 critical or high defects open, ASan/Valgrind runs of the security tests report no memory errors, RTM shows every requirement covered.

## 5.1 Security Validation

- Input length: lines of maximum length minus one, exactly maximum, and well above maximum (up to 100,000 characters) must be rejected or handled without a crash (SSH-SR-001)

- Memory safety: run boundary-value and many-argument inputs under AddressSanitizer / UndefinedBehaviorSanitizer and Valgrind; zero errors expected (SSH-SR-002)

- Malformed syntax: lone |, trailing |, > or < with no target, repeated operators, and empty commands must be rejected without executing anything (SSH-SR-003)

- Redirection failures: nonexistent directory, permission-denied path, directory used as target, missing input file; shell must report the error and keep running (SSH-SR-004)

- Resource cleanup: run 200+ commands (including pipes and redirects) and compare open fd count (/proc/<pid>/fd) and zombie processes before and after (SSH-SR-005)

- Fuzzing: pipe random and semi-random byte strings into the shell for a fixed time budget and confirm it never crashes or hangs

# 6. Test Environment

Hardware: Standard laptop/desktop with keyboard and terminal; no specialised hardware.

Software: Simple Shell v1.0 (C); Ubuntu 22.04 LTS or later (native or WSL2); gcc with -Wall -Wextra; make; bash for the test scripts.

Tools: Valgrind and AddressSanitizer/UndefinedBehaviorSanitizer (memory errors), gdb (debugging), strace and lsof (process and fd checks), cppcheck / clang-tidy (static analysis), bash scripts and expect (automated sessions), time (performance), Git and GitHub Issues (version control and defect tracking).

Test Data: Sample input files for < redirection, output files for >, files with long lines, generated overlength strings, a list of valid and invalid commands, and a read-only file/directory for permission tests.

# 7. Test Schedule

Milestones (dates are proposed; adjust to the lab submission calendar):

- Test case design: 10-Oct-2026

- Environment setup and test data preparation: 12-Oct-2026

- Test execution start: 14-Oct-2026

- Test execution end (including regression): 24-Oct-2026

- Acceptance demo / review: 26-Oct-2026 to 28-Oct-2026

# 8. Test Deliverables

- Test Plan (this document)

- Test Cases (manual and automated) – identifiers listed in Section 13

- Test Scripts (bash / expect, plus the C unit-test harness)

- Test Data (input files, long-input generators)

- Test Execution Logs

- Defect Reports (GitHub Issues)

- Sanitizer / Valgrind reports

- Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Tarsh Choudhary | Review and approve the test plan, coordinate execution, track defect status, review the test summary report |
| Test Engineer | Sushanth Bhat | Design and implement test cases and scripts, execute tests, log defects, maintain the RTM test status |
| Developer(s) | Srotaswini Das | Provide stable builds, fix defects, support triage |
| Product Owner | SRK Akash | Approve test results and sign off readiness |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds; test modules independently with the unit harness |
| Ambiguous requirements (for example, the maximum input length or history size is not stated) | Agree concrete values with the SRS authors and record them in the test data before test design |
| Limited team availability for testing tasks | Automate tests in a single script (for example, make test) so any team member can re-run the full suite |
| Timing-based tests give inconsistent results on different machines | Repeat each timing test at least 50 times and judge on the 90th percentile, as the requirement states |
| Differences between native Linux and WSL2 behaviour | Fix one target environment, document it, and run the final regression on it |
| Memory errors that do not always reproduce | Build a separate sanitizer-enabled binary and run the security suite against it on every build |

# 11. Assumptions & Dependencies

- The shell builds with a single make command on the target Linux environment

- SRS v1.0 is the requirements baseline; any change is communicated to the test team

- Standard external programs (ls, echo, sleep, sort, wc, grep, cat) are installed

- A maximum command-line length is defined in the design and documented

- No network access is required for testing

# 12. Suspension & Resumption Criteria

Suspend testing if:

- The build fails to compile or the shell crashes on startup

- The test environment is unavailable for more than 1 working day

- The build is too unstable (blocks more than 30% of test cases)

Resume testing if:

- Blocking defects are fixed and a new build passes the smoke test (TC-SH-01, TC-SH-05, TC-SH-12)

- The environment is restored and verified

# 13. Test Case Management & Traceability

The RTM in the SRS (Section 8) maps each requirement to a test case; the table below lists those test cases with a summary of the scenario and the test level. All 28 requirements (18 FR, 5 NFR, 5 SR) have at least one planned test case, giving 100% requirement coverage. Further cases may be added during test design using suffixes (for example, TC-SH-05a).

| Req ID | Test Case | Test scenario (summary) | Level |
| --- | --- | --- | --- |
| SSH-F-001 | TC-SH-01 | Start the shell and run several commands; a prompt appears at startup and after each command | System |
| SSH-F-002 | TC-SH-02 | Type a full command line and press Enter; the complete line is captured and executed | Unit |
| SSH-F-003 | TC-SH-03 | Press Enter on an empty line and on a spaces/tabs-only line; a new prompt appears, no error, no exit | Unit |
| SSH-F-004 | TC-SH-04 | Run echo with irregular spacing (for example, echo a b); arguments are tokenised correctly | Unit |
| SSH-F-005 | TC-SH-05 | Run ls, date and echo hello; output is displayed | Integration |
| SSH-F-006 | TC-SH-06 | Run ls without a path and with /bin/ls; with PATH cleared the command is not found | Integration |
| SSH-F-007 | TC-SH-07 | Run sleep 3; the prompt returns only after the command completes | Integration |
| SSH-F-008 | TC-SH-08 | Run a nonexistent command and a non-executable file; clear error shown, shell stays active | System |
| SSH-F-009 | TC-SH-09 | cd to a valid directory, to .., with no argument, and to a missing directory; pwd confirms each result | Integration |
| SSH-F-010 | TC-SH-10 | pwd prints the current directory and matches /bin/pwd | Unit |
| SSH-F-011 | TC-SH-11 | help lists all built-ins with brief usage | System |
| SSH-F-012 | TC-SH-12 | exit ends the shell cleanly with status 0; Valgrind reports no leaks | System |
| SSH-F-013 | TC-SH-13 | Run five commands, then show history; they appear in order | Unit |
| SSH-F-014 | TC-SH-14 | ls > out.txt; the file contains the output; repeating the command behaves as designed | Integration |
| SSH-F-015 | TC-SH-15 | wc -l < file and sort < file read from the file; a missing input file gives an error | Integration |
| SSH-F-016 | TC-SH-16 | ls ¦ wc -l and cat file ¦ grep text; results match bash | Integration |
| SSH-F-017 | TC-SH-17 | Press Ctrl+C during sleep 30 and at an empty prompt; the child stops, the shell survives | System |
| SSH-F-018 | TC-SH-18 | Enter an invalid command followed by a valid one; the valid one executes | System |
| SSH-NF-001 | TC-PERF-01 | Time at least 50 lightweight commands; at least 90% return to the prompt within 1 s | System |
| SSH-NF-002 | TC-REL-01 | Run a script of 100 mixed valid and invalid commands; no crash or hang | System |
| SSH-NF-003 | TC-USAB-01 | Trigger missing-command, missing-file and unsupported-syntax errors; messages are understandable | System |
| SSH-NF-004 | TC-MAINT-01 | Code review checklist (modules, function size, comments) plus cppcheck/clang-tidy results | Review |
| SSH-NF-005 | TC-PORT-01 | Clean build with make (gcc -Wall -Wextra) and smoke test on the target Linux environment | System |
| SSH-SR-001 | TC-SEC-01 | Inputs of max length minus 1, exactly max, and up to 100,000 characters; no crash or corruption | Unit |
| SSH-SR-002 | TC-SEC-02 | Boundary-length tokens and 1,000-argument lines under ASan/Valgrind; zero memory errors | Unit |
| SSH-SR-003 | TC-SEC-03 | Malformed inputs (¦, ls ¦, > file, ls >, <) are rejected and nothing executes | Unit |
| SSH-SR-004 | TC-SEC-04 | Redirect to a missing directory, a protected path and a directory; error reported, shell continues | Integration |
| SSH-SR-005 | TC-SEC-05 | Run 200+ commands with pipes and redirects; fd count and zombie count do not grow | System |

Test case status values follow the SRS RTM key: N = Not started, P = In progress, A = Approved / passed. The Test Engineer updates the status column of the SRS RTM after each execution cycle.

# 14. Test Metrics & Reporting

Metrics collected:

- % of test cases executed (target 100%)

- % passed / failed

- Defect density (defects per module)

- Defect aging (days from open to closed)

- Requirement coverage (target 100% of the 28 requirements)

- Memory-error count from sanitizer / Valgrind runs (target 0)

Reports:

- Execution status after each test cycle

- Final Test Summary Report

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Tarsh Choudhary |  |
| Dev Lead | Srotaswini Das |  |
| Product Owner | SRK Akash |  |